# Sprint 2 Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - **Efficient with the time that we had**
    - **Accomplished what we wanted to**
    - **Did not have migration issues**
  + What didn't go well
    - **Spring Break, missed time**
    - **We also had a lot of other assignments due this week**
    - **Took us a day or two to get back in the rhythm of things**
  + What specific things you can do to improve
    - **More standups**
    - **Get some seed data, migrations under control**
  + List the measurement criteria
    - **Individual tasks completed / total team tasks completed**
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - **Hagen – 4/11**
    - **Jade – 2/11**
    - **Bennett- 2/11**
    - **Jacob – 3/11**
  + Each person should have a percent between 0-100%
    - **Hagen – 36.3%**
    - **Jade – 18.2%**
    - **Bennett – 18.3%**
    - **Jacob – 27.2%**
  + Total percent for the team should be 100%
    - **36.3 + 18.2 + 18.3 + 27.2**
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - **Present Members:**
      * **Jacob Haight – Scrum Master**
      * **Jade Blunt**
      * **Bennett DenBleyker**
      * **Hagen Larsen**
    - **Not Present Members:**
      * **None**