# Sprint 3 Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - **Had more time during this sprint**
    - **Accomplished more**
    - **Productive and proactive**
    - **Shorter standups**
    - **Got done what we needed**
  + What didn't go well
    - **Overlap with certain tasks**
    - **Having to wait for others to finish things**
    - **Less groomed backlog**
  + What specific things you can do to improve
    - **More specific backlog definitions**
  + List the measurement criteria
    - **Individual tasks completed / total team tasks completed**
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - **Hagen – 3/9**
    - **Jade – 2/9**
    - **Bennett- 2/9**
    - **Jacob – 2/9**
  + Each person should have a percent between 0-100%
    - **Hagen – 33%**
    - **Jade – 22%**
    - **Bennett – 22%**
    - **Jacob – 22%**
  + Total percent for the team should be 100%
    - **22 + 22 + 22 + 33 == 100**
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - **Present Members:**
      * **Jacob Haight – Scrum Master**
      * **Jade Blunt**
      * **Bennett DenBleyker**
      * **Hagen Larsen**
    - **Not Present Members:**
      * **Bennett DenBleyker (was present for everything but the retorspective)**